# Construction Iteration 1 Plan

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Discipline | Use Case | Activities | Estimated Hours | Actual Hours | % Completed | Resources |
| Create Registration UI | Registration | Create classes and UI forms | 6 |  |  | Developer  Designer |
| Create Reservation UI | Reservation | Create classes and UI forms | 12 |  |  | Developer  Designer  DBA |
| Create Standing Reservation UI | Standing Reservation | Create classes and UI forms | 12 |  |  | Developer  Designer  DBA |
| Create Enter Score Functionality | Enter Score | Create classes and UI forms | 6 |  |  | Developer  Designer  DBA |
| Create Member Profile Functionality | View/Update Profile | Create classes and UI forms | 18 |  |  | Developer  Designer  DBA |
| Create Admin Login UI | Admin Login | Create classes and UI forms | 6 |  |  | Developer  Designer  DBA |
| Modify Registration UI for Admins | Admin Add Member | Modify UI | 6 |  |  | Developer  Designer |
| Create Update Reservation UI for Admins | Admin Update Reservation | Create UI forms | 6 |  |  | Developer  Designer |
| Modify Create Reservation UI | Admin Create Reservation | Modify UI | 6 |  |  | Developer  Designer |

# Construction Iteration 1 Schedule

Phase: Construction

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Iteration | Minor Milestone | Start Date | End Date | Resources |
| 1 | Alpha | February 1, 2016 | February 28, 2016 | Developer, Tester, Designer, DBA |
| 2 | Beta | March 1, 2016 | March 31, 2016 | Developer, Tester (2), Designer, DBA |