## Slide 1: The Project Management Context

## Slide 2: Projects Cannot Be Run in Isolation
Use systems thinking:
  Taking a holistic view of carrying out projects within the context of the organization
Senior managers must make sure projects continue to support current business needs

## Slide 3: Three Sphere Model for Systems Management

## Slide 4: Understanding Organizations
Structural frame: roles and responsibilities, coordination and control.
Organization charts help define this frame.
Human resources frame: harmony between needs of the organization and people.
Political frame: organizations are coalitions of certain individuals and interest groups. Conflict and power are key issues.
Symbolic frame:
related to events.
Culture is important.

## Slide 5: Organizational Structures
  Functional: functional managers report to the CEO
  Project: program managers report to the CEO
  Matrix: middle ground between functional and project structures; personnel often report to two or more bosses; structure can be weak, balanced, or strong matrix

## Slide 6: Functional, Project, and Matrix Organizational Structures

## Slide 7: Organizational Culture
Organizational culture is a set of shared:
  Assumptions
  Values
  behaviors
many companies’ problems are not the structure or staff, but the culture

## Slide 8: Stakeholder Management
Need to identify, understand and manage relationships with all project stakeholders
Senior executives/top management are very important stakeholders

## Slide 9: The Importance of Top Management Commitment
People in top management positions are key stakeholders in projects
level of commitment and support
Without top management commitment, many projects will fail
senior manager called a champion who acts as a key proponent for a project

## Slide 10: How Top Management Can Help Project Managers
Providing adequate resources
Approving unique project needs in a timely manner
Obtaining cooperation from other parts of the organization
Mentoring and coaching on leadership issues

## Slide 11: Project Phases and the Project Life Cycle
A project life cycle is a collection of project phases that defines:
  What work will be performed in each phase
  What deliverables will be produced and when
  Who is involved in each phase
  How management will control and approve work produced in each phase
A deliverable is a product or service produced or provided as part of a project

## Slide 12: Life cycle through phases

## Slide 13: More on Project Phases
In early phases of a project life cycle:
  Resource needs are usually lowest
  The level of uncertainty (risk) is highest
  Project stakeholders have the greatest opportunity to influence the project
In middle phases of a project life cycle:
  The certainty of completing a project improves
  More resources are needed
The final phase of a project life cycle focuses on:
  project requirements are met
  The sponsor approving completion of the project

## Slide 14: Phases of the Traditional Project Life Cycle

## Slide 15: The Importance of Project Phases and Management Reviews
A project should successfully pass through each of the project phases in order to continue on to the next
Management reviews or phase exits or kill points, should occur after each phase to evaluate the project’s progress, likely success, and continued compatibility with organizational goals

## Slide 16: Phases Exit Example
"The real improvement that I saw was in our ability to in the words of Thomas Edison know when to stop beating a dead horse.…Edison's key to success was that he failed fairly often; (Phase Exits) but as he said, he could recognize a dead horse before it started to smell...
With new technology we ride dead horses failing projects a long time before we give up. But what we are seeing now is that we are able to get off them; able to reduce cost overrun and time overrun. That's where the major impact came on the success rate.”*

## Slide 17: The Context of Projects
projects can be very diverse in terms of
  Size
  Complexity – technology projects
  products produced
  resource requirements

## Slide 18: Recent Trends Affecting Project Management
Globalization:
lower trade
political barriers
digital revolution
Helps interact instantaneously billions of other people across the planet

## Slide 19: Recent Trends Affecting Project Management
Outsourcing
  outsourcing is when an organization acquires goods and/or sources from an outside source; offshoring is sometimes used to describe outsourcing from another country

## Slide 20: Recent Trends Affecting Project Management
Virtual teams: a virtual team is a group of individuals who work across time and space using communication technologies

## Slide 21: Important Issues and Suggestions Related to Globalization
Issues
  Communications
  Trust
  Common work practices
  Tools
Suggestions
  Employ greater project discipline
  Think global but act local
  Keep project momentum going
  Use newer tools and technology

## Slide 22: Virtual Teams Advantages
Increasing competiveness and responsiveness by having a team of workers available 24/7
Lowering costs because many virtual workers do not require office space or support beyond their home offices
More expertise and flexibility by having team members from across the globe working any time of day or night
Eliminating
  fixed office hours
  travel to work