## Slide 1: Project Procurement Management BAI3020
Information Technology Project Management, Sixth Edition

## Slide 2: Importance of Project Procurement Management
Procurement means acquiring goods and/or services from an outside source
Other terms include purchasing and outsourcing
People continue to debate whether offshore outsourcing helps their own country or not

## Slide 3: IT Outsourcing Survey Results
The IT function with the largest percentage of work outsourced is disaster recovery services, accounting for 50 percent of total IT outsourcing
Even though application development and maintenance are frequently outsourced, they are a low percentage of the amount of total IT work outsourced

## Slide 4: Why Outsource?
To reduce both fixed and recurrent costs
To allow the client organization to focus on its core business
To access skills and technologies
To provide flexibility
To increase accountability

## Slide 5: Contracts
A contract is a mutually binding agreement that obligates the seller to provide the specified products or services and obligates the buyer to pay for them
Contracts can clarify responsibilities and sharpen focus on key deliverables of a project
Because contracts are legally binding, there is more accountability for delivering the work as stated in the contract

## Slide 6: What Went Wrong?
Companies often change their minds about procurement; for example, JPMorgan Chase announced a seven-year, $5 billion deal to outsource much of its data processing to IBM, but they revoked the contract less than two years into its existence because the procurement plan no longer fit their business strategy (is that breach of contract?)
The Australian Computer Society says sending work offshore may lower the number of students entering IT courses, deplete the number of skilled IT professionals, and diminish the nation’s strategic technology capability – (President Obama calls for more skilled education)
Procurement can also cause security problems, including the protection of intellectual property, integrity of data, and the reliability of infrastructure in offshore locations

## Slide 7: Project Procurement Management Processes
Project procurement management: acquiring goods and services for a project from outside the performing organization
Processes include:
  Planning procurements: determining what to procure, when, and how
  Conducting procurements: obtaining seller responses, selecting sellers, and awarding contracts
  Administering procurements: managing relationships with sellers, monitoring contract performance, and making changes as needed
  Closing procurements: completing and settling each contract, including resolving of any open items

## Slide 8: Project Procurement Management Summary

## Slide 9: Planning Procurements
Identifying which project needs can best be met by using products or services outside the organization
Is there a need to Procure?

## Slide 10: What Went Right?
Several organizations, such as The Boots Company PLC in England, outsource their IT services to save money compared with the cost of running the systems themselves
Carefully planning procurement can also save millions of dollars, as the U.S. Air Force did by using a unit pricing strategy for a large office automation project

## Slide 11: Tools and Techniques for Planning Purchases and Acquisitions
Make-or-buy analysis:
  Availability of resources and skills
  Direct control/customization required
  Availability of the product
  Reliability of the suppliers
  Small volume requirements
  Limited capacity
  Competition
  Degree of standardization
  Maintenance, support and service required
Often involves financial analysis
Experts, both internal and external, can provide valuable inputs in procurement decisions

## Slide 12: Make-or-Buy Example
Assume you can lease an item you need for a project for $800/day for 20 working days
to purchase the item, the cost is $12,000 plus a daily operational cost of $400/day
Which model should you choose

## Slide 13: Make-or Buy Solution
$800/day for 20 working days = $16,000
$12,000 purchase price + $400x20 working days = $20,000
So naturally it makes sense to lease for the duration of the project

## Slide 14: Types of Contracts
  Fixed price or lump sum contracts:
    fixed total price for a well-defined product or service
  Cost reimbursable contracts:
    payment to the seller for direct and indirect costs
  Time and material contracts:
    hybrid of both fixed price and cost reimbursable contracts, often used by consultants
  Unit price contracts: requires the buyer to pay the seller a predetermined amount per unit of service (maybe per deliverable?)

## Slide 15: Fixed Price Contracts
Firm-Fixed Price (FFP)
Fixed Price Incentive Fee (FPIF)
Fixed Price with Economic Price
Adjustment (FP-EPA) – inflation, price increase for commodities

## Slide 16: Cost Reimbursable Contracts
Cost plus incentive fee (CPIF):
  performance costs plus a predetermined fee and an incentive bonus which is measurable – say meeting targets..)
Cost plus fixed fee (CPFF):
  performance costs plus a fixed fee payment usually based on a percentage of estimated costs

## Slide 17: Contract Types versus Risk

## Slide 18: Media Snapshot
Contract incentives can be extremely effective; on August 1, 2007, tragedy struck Minneapolis, Minnesota, when a bridge on I-35W collapsed, killing 13 motorists, injuring 150 people, and leaving a mass of concrete and steel in the river and on its banks
Peter Sanderson, project manager for the joint venture of Flatiron-Manson led his team in completing the project; the contractors earned $25 million in incentive fees on top of their $234 million contract for completing the bridge three months ahead of schedule
MnDOT justified the incentive payment by saying that each day the bridge was closed, it cost road users more than $400,000

## Slide 19: Assignment
From your experiences; in teams provide some real-life examples of where you have seen collusion between Buyer and seller, Buyer alone and seller alone in procurement.

## Slide 20: Procurement Management Plan
Describes how the procurement processes will be managed, from developing documentation for making outside purchases or acquisitions to contract closure
Contents vary based on project needs

## Slide 21: Contract Statement of Work (SOW)
A statement of work is a description of the work required for the procurement
contract statement of work is for contracts alone
A SOW is a specific scope statement
A good SOW gives bidders a better understanding of the buyer’s expectations

## Slide 22: Statement of Work (SOW) Template

## Slide 23: Procurement Documents
Request for Proposals: used to solicit proposals from prospective sellers
  A proposal is a document prepared by a seller when there are different approaches for meeting buyer needs
Requests for Quotes: used to solicit quotes or bids from prospective suppliers
  A bid, also called a tender or quote (short for quotation), is a document prepared by sellers providing pricing for standard items that have been clearly defined by the buyer

## Slide 24: Request for Proposal (RFP) Template

## Slide 25: Evaluation Criteria
It’s important to prepare some form of evaluation criteria, preferably before issuing a formal RFP or RFQ
Can require a technical presentation as part of a proposal

## Slide 26: Conducting Procurements
Deciding whom to ask to do the work
Sending appropriate documentation to potential sellers
Obtaining proposals or bids
Selecting a seller
Awarding a contract

## Slide 27: Approaches for Procurement
Organizations can advertise to procure goods and services in several ways:
  Approaching the preferred vendor
  Approaching several potential vendors
  Advertising to anyone interested
A bidders’ conference can help clarify the buyer’s expectations

## Slide 28: Source Selection
Evaluating proposals or bids from sellers
Choosing the best one
Negotiating the contract
Awarding the contract

## Slide 29: Sample Proposal Evaluation Sheet

## Slide 30: Seller Selection
Organizations often do an initial evaluation of all proposals and bids and then develop a short list of potential sellers for further evaluation
Sellers on the short list often prepare a best and final offer (BAFO)
Final output is a contract signed by the buyer and the selected seller

## Slide 31: Administering Procurements
Ensures seller’s performance meets contractual obligations
Legal to create contracts
It is critical that project managers and team members watch for constructive change orders, which are oral or written acts or omissions by someone with actual or apparent authority that can be construed to have the same effect as a written change order

## Slide 32: Suggestions for Change Control in Contracts
Changes to any part of the project need to be reviewed, approved, and documented by the same people in the same way that the original part of the plan was approved
Evaluation of any change should include an impact analysis; how will the change affect the scope, time, cost, and quality of the goods or services being provided?
Changes must be documented in writing; project team members should also document all important meetings and telephone phone calls

## Slide 33: Suggestions for Change Control in Contracts (continued)
Project managers and teams should stay closely involved to make sure the new system will meet business needs and work in an operational environment
Have backup plans
Use tools and techniques, such as a contract change control system, buyer-conducted performance reviews, inspections and audits, and so on

## Slide 34: Best Practice
Accenture developed a list of best practices from experienced outsourcers throughout the world:
  Build in Broad Business Outcomes Early and Often
  Hire a Partner, Not Just a Provider
  It’s More Than a Contract, It’s a Business Relationship
  Leverage Gain-Sharing
  Use Active Governance
  Assign a Dedicated Executive
  Focus Relentlessly on Primary Objectives

## Slide 35: Closing Procurements
Involves completing and settling contracts and resolving any open items
The project team should:
  Ensure all work was completed – sign off
  Update records
  Archive

## Slide 36: Chapter Summary
Project procurement management involves acquiring goods and services for a project from outside the performing organization
Processes include:
  Plan procurements
  Conduct procurements
  Administer procurements
  Close procurements